**Minutes of the SCRUM meeting at the end of sprint 1**

**held on**

**12/11/2024 (16:30 – 18:00) at Singapore Polytechnic Pod@Hill Top Level1**

|  |  |  |
| --- | --- | --- |
| **Present** | **Mr. Ye Yint Aung** | **Project Manager** |
|  | **Mr. Kaung Htet Thu** | **Developer** |
|  | **Mr. Rubens Ng Swan Yan** | **Developer** |
|  | **Mr. Kyaw Pyae Sone Han** | **Developer** |
|  | **Mr. Kaung Hset Aung** | **Developer** |
| **Minuting member** | **Mr. Kyaw Pyae Sone Han** | **Developer** |

**Agenda**

* What did we do last sprint?
* What will we do next sprint?
* What are the things blocking or slowing down?
* Next step

What did we do last sprint?

* Team recognized the project environment and restructure the database and try to populate or update prisma models
* Kaung : create header.js and assignedProjects.html and create myproject.html with Han
* Han: create login.html and create myproject.html with Kaung
* Aung: created the github workflow
* Kai: develop login() backend and assist Rubens with creating piechart.js
* Rubens: Creating piechart.js with Kai and develop Myprojects CRUD with Aung, created myprojects crud

What will we do next sprint?

* Backend: to develop getProjectNames() when the user is a project manager, the backend of getTasks() for each assigned Task, backend CRUD of Tasks
* Frontend: to create assignedProjects.html and add filtering option for the user to filter the tasks by status frontend, create alltasks.html

Blocking

* Backend team not sure which piece of information to retrieve
* Frontend team not sure how the fetch result look like

Next step

* Team to decide on what project information will include on view project detail
* Backend developers to update the endpoint documentation

|  |  |
| --- | --- |
| Minutes prepared by | Mr. Kyaw Pyae Sone Han |
| Approved by | Mr. Ye Yint Aung  Mr. Kaung Htet Thu  Mr. Rubens Ng Swan Yan  Mr. Kaung Hset Aung |