**Minutes of the SCRUM meeting at the end of sprint 2**

**held on**

**19/11/2024 (16:30 – 18:00) at Singapore Polytechnic Pod@Hill Top Level1**

|  |  |  |
| --- | --- | --- |
| **Present** | **Mr. Ye Yint Aung** | **Project Manager** |
|  | **Mr. Kaung Htet Thu** | **Developer** |
|  | **Mr. Rubens Ng Swan Yan** | **Developer** |
|  | **Mr. Kyaw Pyae Sone Han** | **Developer** |
|  | **Mr. Kaung Hset Aung** | **Developer** |
| **Minuting member** | **Mr. Kaung Hset Aung** | **Developer** |

**Agenda**

* What did we do last sprint?
* What will we do next sprint?
* What are the things blocking or slowing down?
* Next step

What did we do last sprint?

* Kai: develop backend of getProjectNames() when the user is a project manager, started integrating my project page frontend
* Aung: develop the backend of getTasks() for each assigned Task.
* Rubens: develop the backend CRUD of Tasks
* Kaung: create assignedProjects.html and add filtering option for the user to filter the tasks by status frontend
* Han: create alltasks.html and assist Kaung in adding filtering options, integration with Kai and Rubens on myProject and allTask in progress

What will we do next sprint?

* Finalize the pending integrations.
* Frontend: Create manageProject html, the frontend popup for create new project, user information section, interface for user to choose avatar
* Backend: Adjust the existing backend codes of manageAProject and integrations where possible, backend CRUD of assigned projects

Blocking

* The integrations are pending so cannot see a deliverable product
* All of the members have another project to submit on 25 and to expect pending tasks

Next step

* Continue with the two pending tasks before proceeding to new tasks

|  |  |
| --- | --- |
| Minutes prepared by | Mr. Kaung Hset Aung |
| Approved by | Mr. Ye Yint Aung  Mr. Kaung Htet Thu  Mr. Rubens Ng Swan Yan  Mr. Kyaw Pyae Sone Han |