**Minutes of the SCRUM meeting at the end of sprint 3**

**held on**

**26/11/2024 (16:30 – 18:00) at Singapore Polytechnic Pod@Hill Top Level1**

|  |  |  |
| --- | --- | --- |
| **Present** | **Mr. Ye Yint Aung** | **Project Manager** |
|  | **Mr. Kaung Htet Thu** | **Developer** |
|  | **Mr. Rubens Ng Swan Yan** | **Developer** |
|  | **Mr. Kyaw Pyae Sone Han** | **Developer** |
|  | **Mr. Kaung Hset Aung** | **Developer** |
| **Minuting member** | **Mr. Kyaw Pyae Sone Han** | **Developer** |

**Agenda**

* What did we do last sprint?
* What will we do next sprint?
* What are the things blocking or slowing down?
* Next step

What did we do last sprint?

* Kai: finalized the integration with Han on My Project, developed the backend CRUD for user profile
* Aung: developed the CRUD of assigned projects, adjusted the existing backend codes of manageAProject CRUD
* Rubens: integrations Han on create new project and all tasks page
* Kaung: created singleProject.html to manage a project, updateProject pop-up,
* Han: created user profile interface, allow user to choose avatar, create project popup

What will we do next sprint?

* Frontend: Create user details frontend
* Backend: Finalize the remaining integrations
* Team to introduce one new feature (notification)

Blocking

* No

Next step

* Team to decide the product backlog items for new notification feature and implement.

|  |  |
| --- | --- |
| Minutes prepared by | Mr. Kyaw Pyae Sone Han |
| Approved by | Mr. Ye Yint Aung  Mr. Kaung Htet Thu  Mr. Rubens Ng Swan Yan  Mr. Kaung Hset Aung |